KINGDOM ARTS ECOSYSTEM

Platform Architecture & Implementation Blueprint

Music School + Talent Agency Integration

Shared Backend Infrastructure with Separate User Experiences

March 2026

# Executive Summary

The Kingdom Arts ecosystem comprises three interconnected components: a public marketing website, a music school application, and a talent agency application. This blueprint outlines a unified architecture where both the school and agency share a single backend infrastructure while maintaining distinct user experiences optimised for their respective audiences.

## Key Strategic Decisions

Two separate web applications (school.kingdomarts.org.bw & agency.kingdomarts.org.bw)

One shared Supabase backend for authentication, profiles, and data

Opt-in mechanism: school students can choose to become agency talent (not automatic)

External musicians are onboarded through a focused certification track in the school app before joining the agency

Clean separation of UX and concerns; seamless backend integration

# Architecture Overview

The proposed architecture uses a backend-as-a-service (BaaS) approach with Supabase as the central hub. Both applications authenticate against the same database, share user profiles, and maintain data consistency through a unified schema.

## System Architecture Diagram

| Component | Platform | Primary Purpose | Key Features |
| --- | --- | --- | --- |
| SHARED BACKEND INFRASTRUCTURE | Supabase | Centralized User Management & Core Services | - User accounts (one identity), - Profiles (student info, musician portfolio), - Credentials/Certifications (school completion) - Messaging & Payments (shared across both apps) |
| SCHOOL APP | school.kingdomarts | Educational Platform for Students | - Courses, - Lessons, - Live Sessions, - Practice Tools, - Certification, - [OPT-IN TOGGLE] "Join Agency" |
| AGENCY APP | agency.kingdomarts | Professional Management for Musicians & Clients | - Job Board, - Musician Profiles, - Auditions, - Bookings Management, - Client Directory, - Payment Processing |

# Three Key User Flows

## Flow 1: KAA Student → Agency (Opt-in)

Student reaches Level 5+ or completes a performance certification

Dashboard shows: "You're eligible! Interested in paid gigs?"

They click "Join Agency Talent Pool"

Their profile + portfolio automatically syncs to the agency (with permission)

They can now log into agency.kingdomarts.org.bw with the same credentials

Agency sees them as "KAA Certified — Piano Level 7" (with credentials)

## Flow 2: External Musician → School Onboarding → Agency

External musician visits agency.kingdomarts.org.bw (no account yet)

Sees: "Not certified yet? Complete our onboarding"

Agency invites them to school.kingdomarts.org.bw for a Musician Certification Track (8-12 weeks)

They take focused courses (not full school curriculum), get evaluated

Upon completion, they're certified and auto-enrolled in agency

Now they're verified talent in the system with credentials

## Flow 3: Pure School Students (No Agency Involvement)

Take courses, get better, graduate. Never interact with agency.

Unaffected by talent trade. Privacy respected. Parents comfortable.

Can change mind anytime and opt-in to agency (if they become eligible)

# Shared Database Schema (High Level)

The Supabase database contains the following core tables. Both applications query and update these tables.

| Table | Purpose | Used By | Key Fields |
| --- | --- | --- | --- |
| users | Auth + identity | Both apps | email, password, role |
| profiles | User details | Both apps | name, bio, avatar, location |
| musician_profiles | Portfolio + credentials | Both apps | instruments, genres, level, samples, visible_to_agency |
| certifications | Verify credentials | Both apps | cert_type, level, date_issued, expires |
| courses | School content | School app | title, instructor, level, duration |
| job_listings | Agency placements | Agency app | title, category, gig_type, dates, rate |
| bookings | Gig assignments | Agency app | musician_id, job_id, status, payment |

# Feature Breakdown by Application

## School App (school.kingdomarts.org.bw)

### Student Features

Browse and enrol in courses by instrument and genre

Watch video lessons and download practice materials

Practice tools (tuner, metronome, breath meter, etc.)

Join live sessions and group ensembles

Virtual stage: perform and be reviewed

Track achievements and level progression

Community: message instructors and peers

[OPT-IN] When eligible: "Interested in paid gigs? Join our Talent Agency"

### Instructor Features

Create and upload courses and lessons

Manage student enrollments and progress

Grade assignments and provide feedback

Host live sessions

View royalty statements

### Admin Features

User management and role assignment

Content approval queue

Analytics dashboard

Certification issuance

## Agency App (agency.kingdomarts.org.bw)

### Musician Features

Build and manage musician profile (portfolio, instruments, genres, experience level)

Upload audio/video samples and certifications

Browse job board (Cruise Ships, Bands, Concerts/Festivals, etc.)

Apply/audition for gigs

View booked gigs and accept/decline offers

Track payments and view earnings

For non-certified externals: see the onboarding pathway to the certification track

### Agency Admin Features

Post and manage job listings

Review musician applications/auditions

Manage bookings and gig assignments

Process payments and track musician earnings

Invite external musicians to the onboarding in the school app

Analytics: musician performance, gig placements

# Technology Stack

## Backend

Database: Supabase PostgreSQL

Authentication: Supabase Auth (JWT)

File Storage: Supabase Storage (audio, video, documents)

Real-time: Supabase Realtime (for live features)

API: Supabase REST API + custom Edge Functions (if needed)

## Frontend (Both Apps)

Framework: React 18 with TypeScript

Build Tool: Vite

Styling: Tailwind CSS v4

UI Components: Radix UI

State Management: Zustand

Icons: Lucide React

Video: Jitsi Meet (embedded)

Animations: Motion/Framer Motion

# Implementation Roadmap

## Phase 1: Backend Setup & School App Backend Integration

Estimated: 1 week

Design and create a Supabase database schema

Set up authentication and user role management

Integrate school app with Supabase (auth, courses, profiles)

Wire up lesson uploads and live session infrastructure

Test authentication flows and role-based access

## Phase 2: Agency App Development

Estimated: 2-4 weeks

Design and implement a musician profile system

Build a job board and job listing management

Implement musician application/audition system

Build booking and contract management

Integrate payment processing

## Phase 3: Cross-App Integration & Onboarding

Estimated: 1 week

Build an opt-in mechanism for school students to join the agency

Create a certification track for external musicians in the school app

Build a dashboard switcher to move between the school and the agency

Test end-to-end flows for all user types

## Phase 4: Deployment & Launch

Estimated: 1-2 weeks

Deploy the school app to school.kingdomarts.org.bw

Deploy agency app to agency.kingdomarts.org.bw

Security audit and penetration testing

Load testing and performance optimisation

Launch and monitor for issues

# Operational Decisions Needed from Client

The following questions need to be answered before detailed implementation begins:

## 1. Student Eligibility & Opt-in Mechanism

At what level/achievement does a student become eligible to opt-in? (e.g., Level 5+, completed performance certification, teacher recommendation)

Should students be notified proactively when they are eligible, or should they discover it on their own?

Can students opt-out after joining the agency talent pool?

## 2. External Musician Onboarding

What is the certification track for external musicians? (e.g., full school curriculum vs. condensed 8-week bootcamp, or workshops)

Who pays for external musician onboarding? (school tuition, agency, or shared, royalty)

Should external musicians be required to complete onboarding, or can certified external musicians be exempt from it?

## 3. Cross-App Visibility

Once a student opts-in to the agency, should they see gigs/bookings in the school app dashboard, or only in the agency app?

Should school admins see who has opted-in to the agency?

## 4. Payment & Revenue Model

What is the revenue split between Kingdom Arts and musicians for gig payments?

Do school course enrollments have different pricing models? (e.g., one-time purchase, subscription, free trial)

# Next Steps

Review this blueprint with stakeholders and confirm architectural decisions

Answer the operational questions above (section: Decisions Needed from Client)

Finalise timelines and resource allocation for each phase

Begin Phase 1: Backend setup and database design

Assign roles: Who will manage content, oversee quality, and handle administration?

This blueprint is ready for client presentation and discussion. Adjustments can be made based on feedback before implementation begins.

# Key Pain Points vs. Kingdom Arts Academy Solutions

The table below contrasts the typical pain points associated with unstructured online instruction with the specific, structured solutions offered by the Kingdom Arts Academy platform.

| Pain Point in Typical Online Instruction | Kingdom Arts Academy Solution |
| --- | --- |
| WhatsApp Video Call | Branded platform with your academy's identity |
| Just video — nothing else | Video + course materials displayed simultaneously |
| No structure — you wing it every session | Lesson plans, assignments, grading rubrics |
| Student forgets what was taught | Progress tracking, XP, streaks, lesson history |
| No proof of learning | Levels, crowns, certificates, Hall of Fame |
| Student can't practise between sessions | Metronome, tuner, AI music scanner available 24/7 |
| Instructor charges per call, gets forgotten | Students pay for a subscription — recurring revenue |
| Zero professional credibility | Branded platform with your academy's identity |
| No student management | Full admin dashboard, approvals, analytics |
| No community | Students support each other, create culture |
| No recordings | Lessons recorded, rewatchable forever |
| Theory = bad experience | Whiteboard, screen share, sheet music overlay |
| Student disappears between sessions | Reminders, streak system keeps them coming back |